2025

Feasibility Study Report for BidNest

Slogan- Where Every Bid Counts

Student Accommodation Bidding Platform

Md Nasif

Ulster University

1. Introduction

Finding suitable accommodation is one of the most significant challenges faced by students in the United Kingdom. While numerous property rental websites exist, such as Rightmove and SpareRoom, these platforms cater primarily to the general market and lack functionality designed specifically for students.

BidNest seeks to address this gap by creating a dedicated student accommodation platform that allows students to bid for properties, negotiate with landlords, complete digital contracts, and make secure payments through an integrated escrow system.

This feasibility study aims to evaluate whether BidNest can be developed, operated, and sustained successfully from technical, economic, legal, operational, and scheduling perspectives.

2. Project Overview

Project Title: BidNest – Student Accommodation Bidding & Renting Platform
Nature: Web-based platform (mobile version in later phases)
Target Users: University students and landlords in the UK

Core Objectives

- Simplify the student rental process using a transparent bidding system.

- Enable students to post detailed accommodation requirements.

- Allow landlords to list and manage properties efficiently.

- Provide a secure environment for communication, document handling, and payments.

- Introduce a digital contract creation, signing, and verification system for legal transparency.

- Automate notifications for contract expiry, renewal, and payment reminders.

Key Features

- Bidding system for students to compete for accommodations.

- Secure messaging between students and landlords.

- Escrow-based payment system.

- Digital contract creation and e-signature.

- ID and document verification via integrated APIs.

- Automated notifications for contract expiry/renewal.

- Ratings and review system.

- Admin control for monitoring, analytics, and dispute resolution.

3. Objectives of the Feasibility Study

The primary objectives are to:

- Evaluate the technical feasibility of developing and deploying BidNest using current web technologies.

- Assess the economic feasibility by comparing estimated costs with projected revenues.

- Ensure legal feasibility, especially regarding tenancy regulations, electronic signatures, and data protection (GDPR).

- Determine operational feasibility in terms of user acceptance and workflow efficiency.

- Examine schedule feasibility to confirm the project can be completed within the intended academic and development timeframe.

4. Methodology

The feasibility assessment was conducted using the following methods:

- Market Research: Analysis of existing competitors (e.g., UniHomes, Rightmove, SpareRoom) and the identification of market gaps.

- Surveys/Questionnaires: Gathering input from students and landlords about rental challenges and preferences.

- Technical Review: Evaluation of possible technology stacks, hosting services, and integration options for secure payments and digital contracts.

- Cost Estimation: Rough budgeting for development, hosting, APIs, and maintenance.

- Legal Review: Studying UK laws related to tenancy agreements, digital signatures, and GDPR compliance.

- Operational Analysis: Examining user flow and system usability to ensure smooth adoption.

5. Technical Feasibility

5.1 System Overview

BidNest will be a web-based platform comprising three main user roles:

- Students (Tenants)

- Landlords (Property Owners)

- Admin (Platform Management)

The system integrates bidding, messaging, escrow payment, and digital contract modules, ensuring an end-to-end digital rental process.

5.2 Technology Stack

| Component | Technology | Justification |
| --- | --- | --- |
| Frontend | React.js /Django Templates | Modern, responsive, scalable for web applications. |
| Backend | Django | Stable and suitable for handling real-time bidding and messaging. |
| Database | PostgreSQL/SqlLite | Flexible structure for user profiles, bids, and contracts. |
| Authentication | Firebase Auth / JWT | Secure user management. |
| Payment Gateway | Stripe or PayPal | Trusted APIs with escrow-like capability. |
| Digital Contracts | DocuSign / HelloSign API | Enables e-signature and legal binding agreements. |
| Document Verification | Onfido / Veriff API | Supports ID and proof-of-study validation. |
| Hosting | AWS / Vercel / Render | Cloud hosting with scalability and backups. |
| Notifications | Firebase Cloud Messaging / Email triggers | Automated contract expiry and renewal reminders. |

5.3 System Modules

- Bidding & Negotiation Module:
Allows students to place and update bids while landlords can accept, reject, or negotiate.

- Messaging Module:
Real-time chat between students and landlords, secured through end-to-end encryption.

- Escrow Payment Module:
Ensures safe fund transfer only after both parties confirm contract approval.

- Digital Contract & Verification Module:

  - Auto-generates tenancy contracts upon bid acceptance.

  - Enables both parties to sign digitally using APIs (DocuSign).

  - Stores signed contracts securely and verifiably.

  - Sends renewal/expiry alerts (30, 7, and 0 days).

- Admin Dashboard:

  - Approves users, verifies documents, monitors bids, manages disputes.

  - Generates analytical reports on usage and transactions.

5.4 Technical Risks & Mitigation

| Risk | Description | Mitigation |
| --- | --- | --- |
| Integration Complexity | Multiple APIs (payment, e-signature, verification) | Modular development and phased integration |
| Data Security | Handling personal and financial data | Use HTTPS, encryption, and secure authentication |
| Scalability | User load during peak academic seasons | Cloud auto-scaling and load balancing |
| Legal Compliance | Managing e-signatures and tenancy rules | Partner with verified API services and review policies regularly |

5.5 Technical Conclusion

BidNest is technically feasible using current technologies. The combination of React, Node.js/Django, and cloud infrastructure supports scalability, while third-party APIs handle complex features (payments, e-signatures, and verification) efficiently.

6. Economic Feasibility

6.1 Objective

To assess the financial practicality of developing and maintaining the BidNest platform by estimating costs, identifying revenue streams, and evaluating long-term sustainability.

6.2 Cost Estimation

The estimated costs are divided into initial development, operational, and maintenance expenses.

A. Initial Development Costs

| Category | Description | Estimated Cost (GBP £) |
| --- | --- | --- |
| Domain & Hosting Setup | Domain name, SSL, and cloud hosting setup (AWS/Vercel) | £150 |
| UI/UX Design | Designing a responsive web interface | £400 |
| Frontend Development | React.js / Next.js implementation | £800 |
| Backend Development | Node.js / Django server setup, APIs, authentication | £1,000 |
| Database Setup | MongoDB/PostgreSQL configuration | £150 |
| Payment Gateway Integration | Stripe/PayPal API integration | £200 |
| Messaging & Notification System | Firebase real-time chat, push & email notifications | £250 |
| Digital Contract System | Integration of e-signature API (e.g., DocuSign) | £300 |
| Document Verification | Onfido/Veriff API setup | £250 |
| Testing & Quality Assurance | Manual and automated testing | £300 |
| Contingency (10%) | Unforeseen technical expenses | £385 |

Estimated Initial Total: ≈ £4,235

B. Operational & Maintenance Costs (Annual)

| Category | Description | Estimated Cost (GBP £/Year) |
| --- | --- | --- |
| Server Hosting | AWS/Vercel monthly cost | £300 |
| Domain Renewal & SSL | Annual subscription | £50 |
| Database Hosting (Cloud Atlas/Firebase) | Storage and backups | £150 |
| Third-party APIs (DocuSign, Onfido) | Usage-based annual license | £400 |
| Customer Support & Maintenance | Minor bug fixes, updates | £300 |
| Marketing & Advertising | Digital ads, SEO campaigns | £500 |

Estimated Annual Operational Cost: ≈ £1,700

6.3 Revenue Model

The BidNest platform can generate revenue through multiple channels, ensuring sustainability beyond the initial launch.

| Source | Description | Estimated Revenue Potential |
| --- | --- | --- |
| Commission Fees | 2–5% per successful rental or bid transaction | High |
| Premium Listings | Paid priority visibility for landlord listings | Medium |
| Subscription Plans | Monthly/annual premium accounts (e.g., verified landlord profiles, analytics dashboard) | Medium |
| Advertising & Partnerships | Collaborations with universities, banks (student accounts), or moving services | Medium |
| Verification Fees | Optional student ID/document verification fees | Low |

6.4 Cost–Benefit Analysis

| Factor | Cost | Benefit |
| --- | --- | --- |
| Development Investment | ~£4,200 (one-time) | Launch of a full web platform targeting UK student housing market |
| Operational Cost | ~£1,700/year | Sustainable and scalable business model |
| Revenue Potential | £3,000–£10,000/year (first phase) | Expected ROI within 1–2 years |
| Long-term Value | Increasing student base and landlord partnerships | Continuous revenue stream with low marginal cost |

6.5 Financial Risks and Mitigation

| Risk | Description | Mitigation |
| --- | --- | --- |
| Low initial adoption | Students/landlords hesitant to switch from existing platforms | Offer free trial, student discounts, and early landlord incentives |
| API Costs Increase | Third-party service pricing changes | Choose scalable API plans and open-source alternatives |
| Payment Disputes | Issues in escrow fund releases | Integrate clear policies and automated dispute resolution system |
| Market Competition | Larger platforms may copy idea | Focus on niche student-only market and stronger digital verification layer |

6.6 Economic Conclusion

The BidNest platform is financially feasible for a small-scale startup or student project.
With a total initial investment under £5,000, and recurring costs around £1,700 per year, the system can become profitable through a commission and subscription-based model once user adoption grows.

This makes BidNest both viable and scalable, with potential for expansion into university partnerships or a mobile app version in future phases.

7. Legal Feasibility

7.1 Objective

To assess whether BidNest can operate within the legal and regulatory framework of the United Kingdom, particularly concerning online tenancy agreements, electronic signatures, secure payments, and personal data protection.

7.2 Relevant Legal Frameworks

| Legal Area | Applicable UK Legislation / Regulation | Implication for BidNest |
| --- | --- | --- |
| Tenancy Law | Housing Act 1988 (as amended) | Regulates rights and responsibilities of landlords and tenants. BidNest contracts must comply with Assured Shorthold Tenancy (AST) agreements. |
| Data Protection & Privacy | UK GDPR and Data Protection Act 2018 | BidNest must protect users’ personal and financial information, collect data lawfully, and ensure transparency on how it’s used. |
| Electronic Signatures | Electronic Communications Act 2000 and eIDAS Regulation (UK version) | E-signatures (via DocuSign/HelloSign) are legally valid and binding in the UK when parties consent to use them. |
| Online Payments & Escrow | Financial Services and Markets Act 2000 & Payment Services Regulations 2017 | Payments must be processed via FCA-authorised third parties (e.g., Stripe, PayPal) to ensure security and compliance. |
| Consumer Protection | Consumer Rights Act 2015 | Students (as consumers) must have clear access to terms and conditions, cancellation rights, and dispute procedures. |
| Copyright & Intellectual Property | Copyright, Designs and Patents Act 1988 | All content, including digital contracts and web materials, must be original or properly licensed. |

7.3 Legal Compliance in Platform Design

A. Data Protection and Privacy

- User data (IDs, proof of study, payment info) will be encrypted in storage and transmission.

- Clear Privacy Policy and Terms of Use will be displayed during registration.

- Users will have control over their data (download, correction, deletion requests).

- Data storage and processing will follow UK GDPR Article 5 principles (lawfulness, fairness, transparency, purpose limitation, and security).

B. Digital Contracts & E-Signatures

- All tenancy contracts generated through BidNest will be digitally signed using trusted third-party APIs (DocuSign, HelloSign, or Adobe Sign).

- Both student and landlord will receive timestamped copies for reference.

- The system ensures non-repudiation, meaning the identity of both signatories can be verified.

- Signed contracts are stored securely in encrypted form for the duration of tenancy plus a defined retention period.

C. Payment & Escrow Compliance

- BidNest will not hold funds directly; instead, it will integrate FCA-compliant payment services (Stripe Connect or PayPal Commerce).

- Escrow mechanisms will only release payments once both parties confirm contract activation.

- Dispute procedures will follow transparent, written policies.

D. User Verification

- BidNest will use document verification APIs (e.g., Onfido or Veriff) to confirm identity and student status.

- This process helps prevent fraudulent listings and ensures legal accountability of all users.

E. Terms & Policies

- The platform will include:

  - User Agreement

  - Privacy Policy (GDPR-compliant)

  - Refund/Dispute Policy

  - Cookie Policy

  - Acceptable Use Policy

7.4 Legal Risks & Mitigation

| Risk | Description | Mitigation Strategy |
| --- | --- | --- |
| Data Breach or Misuse | User information leaked due to security flaws | Use end-to-end encryption, regular audits, GDPR officer compliance |
| Invalid or Disputed Digital Contracts | Improperly signed or unverified e-signatures | Use certified e-signature services and timestamp validation |
| Unlawful Payment Handling | Mishandling escrow or payment data | Only use FCA-approved payment gateways |
| Tenant-Landlord Disputes | Contract interpretation conflicts | Provide mediation and reporting mechanisms via admin dashboard |
| Copyright Violations | Use of unlicensed materials or templates | Ensure all templates and content are original or licensed |

7.5 Legal Feasibility Conclusion

BidNest is legally feasible to operate within the UK framework provided it adheres to the following key compliance measures:

- Use legally recognised e-signature systems under the Electronic Communications Act 2000.

- Implement FCA-authorised escrow payments to handle transactions securely.

- Maintain GDPR-compliant data storage and privacy controls.

- Provide clear terms, conditions, and dispute resolution policies for users.

With these measures in place, BidNest can confidently operate as a legally secure digital platform for student accommodation management.